Sprint 1 Documentation – Project Setup, REST API, DAL

Team: Sebastian and Felix

Repository: https://github.com/BunnySupreme/SWEN3Project

Sprint duration: 08.10.2025 – 16.10. 2025

Estimated workload: 10 h / person / week

1. Sprint Goal (from assignment)

- Setup .NET/C# backend project ("paperless" service)

- Provide REST API endpoints (code-first, defined by team)

- Integrate ORM (EF Core) with PostgreSQL using repository pattern

- Provide unit tests for DAL (mock DB)

- Initial docker-compose.yml with REST server + database

2. Implemented Functionality

2.1 Backend Project Setup

REST server paperless reachable via http://localhost:5001

2.2 Entities and Database Mapping

Entity: Document

Fields: Id, Title, Summary, Tags, UploadedAt

EF Core used with repository pattern:

- IDocumentRepository  interface in Paperless.DAL.Repositories

- Implementation DocumentRepository in Paperless.DAL.Repositories

- DbContext: DataContext configured for PostgreSQL

2.3 REST Endpoints

- GET /api/documents: list documents

- POST /api/documents: post document (currently only metadata in a json)

- GET /api/documents/{id}: get document by ID

- POST /api/documents/{id}: update document metadata

- DELETE /api/documents/{id}: delete document

3. Architecture (Sprint 1)

- API layer: DocumentController

- Business layer: DocumentService

- Data access layer: DocumentRepository

- Database: PostgreSQL container from docker-compose.yml

Refer to Architecture.md for diagrams.

4. Testing

Unit tests implemented in project Paperless.UnitTests:

- DocumentServiceTests

Database mocked using Moq

All tests passing at the end of Sprint 1

5. Problems

Docker networking between API and PostgreSQL. After debugging it turns out Docker could not get the password to access and update the DB and it could not apply the migrations. Turns out the whole image has to be rebuilt, not just the container, after file change.

6. Workload (Estimate)

| Team Member | Week / Sprint | Estimated Hours | Main Tasks |
| --- | --- | --- | --- |
| Sebastian | Sprint 1 | 10 | CI/CD pipeline, Dockerfile, docker compose yaml, DAL, Configuration, ReadMe |
| Felix | Sprint 1 | 10 | Project Setup, Github Setup, Controller, Endpoints, BL, DTOs |