Sprint 4 Documentation – OCR worker, MinIO

Team: Sebastian and Felix

Repository: https://github.com/BunnySupreme/SWEN3Project

Sprint duration: 20.11.2025 – 27.11.2025

Estimated workload: 12 h / person / week

1. Sprint Goal (from assignment)

- Create the dedicated OCR Worker application running as a separate service.

- Integrate an OCR engine (Tesseract/Ghostscript or equivalent) and demonstrate it with unit tests.

- Extend the REST server to store uploaded PDF documents in MinIO (S3-compatible storage).

- Implement the OCR Worker to:

  - consume OCR job messages from RabbitMQ,

  - fetch the original PDF from MinIO,

  - perform OCR and generate a summary,

  - publish the OCR result back to RabbitMQ / REST server.

- Extend `docker-compose.yml` to run MinIO and the OCR Worker in containers.

2. Implemented Work

OCR Worker refactoring

- Split the worker into:

  - OcrWorkerService (RabbitMQ connectivity and hosting).

  - OcrJobHandler (OCR workflow).

- Introduced abstractions:

  - IFileStoreClient / MinioFileStoreClient for MinIO access.

  - IOcrEngine / TesseractOcrEngine for OCR execution.

- Worker now:

  - Consumes OCR jobs from paperless.ocr.input.

  - Downloads the PDF from MinIO using the S3 API.

  - Runs Tesseract OCR to extract text.

  - Publishes an OCR result message to paperless.ocr.results.

SOLID / Clean Code

- Single Responsibility:

  - OcrWorkerService handles only message transport and lifecycle.

  - OcrJobHandler encapsulates business logic (download + OCR + result building).

  - MinioFileStoreClient and TesseractOcrEngine each have one clear responsibility.

- Dependency Inversion:

  - High-level workflow depends on interfaces (IOcrJobHandler, IFileStoreClient, IOcrEngine), which are injected via DI.

  - Concrete implementations (MinIO, Tesseract) can be replaced or mocked for unit tests.

- Testability:

  - OCR workflow can be unit-tested by mocking `IFileStoreClient` and `IOcrEngine` without RabbitMQ or real Tesseract.

MinIO Integration

- Added paperless-minio service to docker-compose.yml with persistent volume.

- Exposed S3 API on port 9000 and console on port 9001.

- Added environment variables for MinIO endpoint, credentials, and bucket name.

- Adjusted REST API upload path to store file bytes in MinIO.

REST Server

- On document upload:

  - Saves metadata to PostgreSQL.

  - Stores the PDF in MinIO.

  - Publishes an OCR job to RabbitMQ with `DocumentId` and object key.

- RabbitConsumerService consumes OCR result messages and updates DocumentModel.Summary.

Testing

- Added unit tests for:

  - OCR Worker’s processing logic (given a message, calls MinIO and OCR engine, publishes result).

  - MinIO file-storage integration (mocking S3 client).

6. Workload (Estimate)

| Team Member | Week / Sprint | Estimated Hours | Main Tasks |
| --- | --- | --- | --- |
| Sebastian | Sprint 4 | 12 | docker-compose |
| Felix | Sprint 4 | 12 |  |